FORWARD ACTION PLAN

CleanConnect Bulgaria

Brand Naming  •  Mobile App  •  Legal  •  Phase 1 Costs & Forecast

May 2026  |  Confidential

# Table of Contents

Table of Contents	2

1. Brand Name — Bulgarian & Balkan Identity	3

1.1 Name Shortlist	3

1.2 Recommendation	3

1.3 Domain & Handle Availability Check	3

2. Mobile App — Technical Approach & Architecture	5

2.1 Current Project Architecture (Mapped from BUSINESS.md)	5

2.2 Recommended Mobile Stack	5

2.3 Architecture: Django REST API + React Native Client	6

2.4 Step-by-Step Mobile Development Roadmap	6

Step 1 — Prepare the Django Backend for Mobile (2–3 weeks)	7

Step 2 — Set Up React Native + Expo Project (1 week)	7

Step 3 — Build Core Screens (6–10 weeks)	7

Step 4 — Test & Submit to Stores (2–3 weeks)	7

2.5 Codebase Mapping — What to Check in the Django Project	7

3. Legal Matters	9

3.1 Do You Need to Register a Company?	9

3.2 EOOD Registration — Process & Costs	9

3.3 GDPR Compliance	10

3.4 Payment Processing — Legal Implications	10

V1 — No In-App Payments (Current Plan)	10

V2 — In-App Payments via Stripe Connect (Future)	10

3.5 Other Legal Matters to Address at Launch	11

4. Phase 1 Costs & Financial Forecast	12

4.1 One-Time Setup Costs	12

4.2 Monthly Recurring Infrastructure Costs	12

4.3 Advertising Costs — Phase 1 Budget	13

4.4 Accounting & Administration	14

4.5 Total Phase 1 Monthly Burn Rate (Zero Revenue)	14

4.6 Financial Forecast — Path to Break-Even	15

Revenue Model Assumptions	15

4.7 Additional Paid Services to Budget For	16

5. Consolidated Next Steps Checklist	17

# 1. Brand Name — Bulgarian & Balkan Identity

The brand name should be short, pronounceable in both Bulgarian and English, carry a local cultural meaning, and be ownable as a domain and social handle. Below are the five strongest candidates, each with its linguistic root, meaning, and brand rationale.

## 1.1 Name Shortlist

| Name | Origin & Meaning | Brand Rationale |
| --- | --- | --- |
| Chisto | Bulgarian: Чисто — 'clean', 'pure', 'spotless'. The most direct word for cleanliness in the language. | Instantly communicates the service. One word, two syllables, works in any language. chisto.bg is likely available. Strong for Google search intent. |
| Izvor | Bulgarian: Извор — 'spring' (water source). Connotes purity, fresh water, a natural origin of something clean. | Poetic and distinctly Balkan. Izvor is used across Bulgarian, Serbian, and Macedonian. Evokes freshness and trust without being generic. |
| Redi | Bulgarian: Реди — imperative of 'ред' (order/arrange). Means 'put things in order' or 'arrange it'. | A verb-brand with marketplace energy — Redi tells both sides what the platform does. Short, catchy, modern. redi.bg or rediapp.com. |
| Bistra | Bulgarian/Slavic: Бистра — 'crystal clear', 'transparent'. Also a traditional Bulgarian name and a famous mountain spring. | Dual meaning: clear water (purity) and transparency (trust). Feels premium. Strong for a trust-first marketplace. |
| Zarya | Slavic: Заря / Зора — 'dawn', the first light of a new day. Used across Bulgarian, Russian, and Balkan cultures. | Evokes a fresh start — exactly what a clean property feels like for a guest. Memorable and beautiful. International appeal. |

## 1.2 Recommendation

Recommended: Chisto (Чисто) Chisto wins on clarity, memorability, and direct cultural meaning. Every Bulgarian immediately understands it. Every English speaker can pronounce it. The tagline writes itself: 'Chisto — Verified STR Cleaning, Done Right.' Secondary pick: Redi — if you want a more marketplace/action-oriented feel. Use Chisto for the consumer-facing brand and reserve Redi as a possible sub-brand for the operations tool if the product expands.

## 1.3 Domain & Handle Availability Check

Before committing, verify these targets (check at Registers.bg for .bg and Namecheap/GoDaddy for international):

- Primary: chisto.bg and chisto.app

- Secondary: chistoapp.com or getchistо.com

- Social handles: @chisto on Instagram, TikTok, Facebook

- Alternative if taken: bistro.bg, izvor.bg — avoid redi.bg (existing unrelated services may conflict)

# 2. Mobile App — Technical Approach & Architecture

The project is currently a Django web application. The following section maps the existing architecture and defines the recommended mobile strategy, tech stack, and development roadmap.

## 2.1 Current Project Architecture (Mapped from BUSINESS.md)

Based on the business specification, the current backend is:

- Backend: Django (Python) with session-cookie authentication and CSRF protection

- Database: PostgreSQL (implied by Django production standard and Azure deployment target)

- Auth: Email confirmation + admin approval workflow; Google/Apple OAuth placeholders

- Frontend: Server-side rendered Django templates (current) with planned migration to a separate SPA/mobile layer

- Calendar: iCal import/export planned; Booking.com and Airbnb calendar sync

- Payments: Deferred to v2 — no in-app payment processing in v1

- Hosting target: Azure (App Service + PostgreSQL Flexible Server)

Technical Mapping Note The project folder currently contains BUSINESS.md and the marketing research. To map the full codebase, point the analysis tool at the Django project root. The Django project likely contains: manage.py, settings/, apps (users, properties, jobs, reviews, agencies), and migrations. The mobile app should be built as a separate client that consumes a Django REST API.

## 2.2 Recommended Mobile Stack

Given that the backend is Django and the team will likely use JavaScript/TypeScript for web, the recommended mobile framework is React Native with Expo. Here is the full rationale:

| React Native + Expo | Flutter (Dart) |
| --- | --- |
| JavaScript/TypeScript — same language as any future React web frontend | Dart — separate language, steeper learning curve for a solo/small team |
| Expo Go: test on real device instantly with no build toolchain setup | Requires full Android Studio / Xcode build for device testing |
| Massive npm ecosystem: Stripe, Google Maps, calendars, push notifications all have pre-built packages | Excellent packages but smaller ecosystem; some require custom native modules |
| Easier to hire freelance or part-time developers in Bulgaria and Eastern Europe | Flutter developers are less common in the Bulgarian market |
| EAS Build (Expo Application Services) handles App Store + Play Store builds in the cloud — no Mac required for iOS | Requires macOS or paid CI/CD service for iOS builds |
| Excellent for marketplace UIs with lists, calendars, forms, notifications | Marginally better for animation-heavy or game-like UIs — not relevant here |

## 2.3 Architecture: Django REST API + React Native Client

The recommended architecture separates the Django backend (API server) from the mobile client:

| Layer | Technology | Responsibility |
| --- | --- | --- |
| Backend API | Django + Django REST Framework (DRF) | Auth, job CRUD, user management, calendar sync, admin approval, reviews |
| Database | PostgreSQL on Azure Flexible Server | All persistent data: users, properties, jobs, assignments, reviews |
| Mobile App | React Native + Expo (iOS + Android) | Host and cleaner UX, push notifications, calendar view, job application flow |
| Web Frontend | Django templates (current) or React (future) | Landing page, onboarding, admin dashboard |
| Push Notifications | Firebase Cloud Messaging (FCM) — free | Job alerts, application confirmations, assignment updates |
| SMS (OTP/alerts) | Twilio or vonage.bg — pay per SMS | Account verification, critical last-minute alerts |
| Calendar Sync | iCal standard (python-icalendar library) | Airbnb/Booking.com calendar import; job scheduling |
| File Storage | Azure Blob Storage | Cleaner profile photos, property photos, completion reports |
| Payments (v2) | Stripe Connect | Marketplace commission collection when v2 in-app payments are enabled |

## 2.4 Step-by-Step Mobile Development Roadmap

This is the recommended sequence for adding mobile to the existing Django project:

### Step 1 — Prepare the Django Backend for Mobile (2–3 weeks)

- Install Django REST Framework: pip install djangorestframework

- Add Token or JWT auth alongside existing session auth (use djangorestframework-simplejwt)

- Build API endpoints for: auth (register/login/logout), properties, jobs (list/create/apply/assign), reviews, user profile

- Add FCM push notification support: install firebase-admin, store device tokens on the user model

- Test all endpoints with Postman or Bruno before writing any mobile code

### Step 2 — Set Up React Native + Expo Project (1 week)

- Install: npx create-expo-app chisto --template

- Install core dependencies: expo-router (navigation), react-query (data fetching), zustand (state), expo-notifications (FCM), expo-calendar, react-native-calendars

- Set up environment config (.env) pointing to the Django API URL

- Configure EAS Build for cloud-based iOS and Android builds (no Mac needed for iOS)

### Step 3 — Build Core Screens (6–10 weeks)

- Auth screens: Register (host/cleaner/agency selector), Login, Email confirmation waiting screen

- Host flow: Add property, post job, view applicants, assign cleaner, track completion, leave review

- Cleaner flow: View available jobs, filter by city, apply, view assigned jobs, mark complete, leave review

- Agency flow: Agency dashboard, invite cleaners, assign jobs to team members

- Calendar screen: Visual monthly/weekly view of upcoming jobs keyed to property check-in/check-out

- Notification centre: In-app notification list + FCM push for job events

### Step 4 — Test & Submit to Stores (2–3 weeks)

- Internal testing via Expo Go and TestFlight (iOS) / Play Store internal track (Android)

- Fix store compliance issues (privacy policy, permissions declarations, screenshots)

- Submit to Apple App Store ($99/year developer account) and Google Play Store ($25 one-time)

- Expect 1–3 day review for Google, 1–7 days for Apple

## 2.5 Codebase Mapping — What to Check in the Django Project

When you open the Django project root, look for these signals to confirm architecture assumptions:

- manage.py at root — confirms Django project

- settings/base.py or settings.py — check DATABASE engine (should be postgresql), INSTALLED_APPS for any REST framework, CORS headers (needed for mobile)

- apps/ or individual app folders (users, jobs, properties, reviews) — these map directly to API endpoints

- requirements.txt or pyproject.toml — check if DRF is already installed

- If Dockerfile or docker-compose.yml exists, the Azure Container Apps deployment path is already prepared

- Check for any existing API views (views.py with APIView or ViewSet) — build on these rather than starting from scratch

# 3. Legal Matters

This section covers the legal steps required to operate a marketplace in Bulgaria. Note: this is research-based guidance, not legal advice. Consult a Bulgarian lawyer or accountant before making final decisions.

## 3.1 Do You Need to Register a Company?

Short Answer: Yes — Register an EOOD As soon as you start accepting money from users (subscriptions, commission, or advertising), you need a legal entity. Even before revenue, if you are collecting personal data (which any app does), GDPR requires a registered data controller. For Bulgaria, an EOOD (Еднолично дружество с ограничена отговорност) is the right vehicle — the single-owner equivalent of a UK Ltd or US LLC.

## 3.2 EOOD Registration — Process & Costs

An EOOD is the fastest, cheapest, and most common structure for Bulgarian tech startups:

| Requirement | Detail |
| --- | --- |
| Minimum share capital | BGN 2 (approximately €1) — effectively zero barrier |
| Registration body | Bulgarian Commercial Register (Търговски регистър) — online at brra.bg |
| Time to register | 3–7 business days if using an agent; 2–4 weeks if self-registered |
| Corporate tax rate | 10% flat — lowest in the EU alongside Hungary |
| VAT registration threshold | BGN 100,000 (~€51,000) annual turnover; voluntary registration possible earlier |
| One-off registration cost (DIY) | ~€80–120 in state fees and notary costs |
| One-off registration cost (via agent) | €400–950 total including agent, notary, bank account setup |
| Ongoing accounting | €120–200/month for a local accountant — mandatory in Bulgaria |
| Virtual office address (if needed) | €10–30/month — required if you don't have a physical Sofia address |
| Annual reporting | Mandatory annual financial statements filed with the NRA (НАП) |

## 3.3 GDPR Compliance

Since the app processes personal data (names, emails, photos, location, calendar data) of EU residents, GDPR applies immediately on launch:

- Register as a data controller — include a Privacy Policy and Cookie Policy on the website

- Consent-first cookie management — the BUSINESS.md already specifies this correctly

- Store consent records (version, choices, timestamp, user ID) as specified

- Right to erasure — users can request account deletion; build this into the admin panel

- Data processing agreement — if using Twilio, Stripe, Azure, Firebase, they are data processors; their standard DPA terms cover you

- No dedicated DPO required at startup scale (required only above 250 employees or large-scale sensitive data processing)

## 3.4 Payment Processing — Legal Implications

This is the most important legal decision after company registration. The legal treatment depends on whether the platform holds funds or simply facilitates an introduction.

### V1 — No In-App Payments (Current Plan)

In the current v1 design, hosts and cleaners agree on a price through the platform but pay outside it (cash, bank transfer). This is the safest legal position:

- The platform is a matching and coordination tool, not a payment service provider

- No PSP licence required from the Bulgarian National Bank (BNB) or Financial Supervision Commission (FSC)

- No PSD2/PSD3 obligations — you are not touching money

- A simple Terms of Service clarifying that the platform does not process or guarantee payments is sufficient

Recommendation for V1 Keep v1 payment-free as planned. Add a clear disclaimer in the T&C: 'Chisto is a coordination platform. All payment arrangements are between the host and the cleaner directly. Chisto does not hold, process, or guarantee any payment.' This protects you legally.

### V2 — In-App Payments via Stripe Connect (Future)

When you add in-app payments (v2), Stripe Connect is the correct solution for a Bulgarian marketplace. Here is how it works legally:

- Stripe holds the payment licence — you do not need your own PSP licence if you use Stripe Connect correctly

- Hosts pay Stripe; Stripe pays cleaners (minus your platform fee); Stripe reports to the BNB on your behalf

- You are acting as a 'commercial agent' for Stripe — this is explicitly permitted under EU PSD2 via the commercial agent exemption

- You must register as a Stripe Connect platform (free); each cleaner/agency becomes a Stripe Connect account (they complete KYC with Stripe directly — not your responsibility)

- Stripe fees in Bulgaria: 1.4% + BGN 0.50 for domestic cards; ~2.9% + BGN 0.50 for international cards

- Your platform fee (e.g. 10% commission) is deducted by Stripe before paying out the cleaner — zero cash handling by you

- Bulgaria is joining the Eurozone; Stripe already supports EUR for Bulgarian businesses

## 3.5 Other Legal Matters to Address at Launch

- Terms of Service & Refund Policy — required by Apple App Store and Google Play before submission

- Employer liability disclaimer — cleaners are independent contractors, not employees of the platform; make this explicit in T&C

- Insurance recommendation clause — advise hosts to have STR property insurance; advise cleaners to have professional liability insurance (suggest providers)

- Review and defamation policy — define what constitutes an acceptable review to protect against fake or abusive content

- Minor protection clause — the platform is for commercial use only, no users under 18

- Dispute resolution clause — define the process for host-cleaner disputes (mediation first, then termination from platform)

# 4. Phase 1 Costs & Financial Forecast

The following cost assessment covers the first 12 months of operation (Phase 1). All figures are in EUR. Costs are categorised as one-time setup costs and recurring monthly costs. Financial projections model a break-even scenario.

## 4.1 One-Time Setup Costs

| Item | Detail | Est. Cost (EUR) |
| --- | --- | --- |
| EOOD company registration | Via agent: includes state fees, notary, bank account setup | €600–950 |
| Domain registration | .bg domain (1 year) + chisto.app or .com (1 year) | €20–40 |
| Apple Developer Account | Required to publish to App Store — annual fee | €99/year |
| Google Play Developer Account | One-time fee to publish on Play Store | €25 (one-time) |
| SSL Certificate | Azure provides free SSL via App Service managed certificates | €0 |
| Legal documents (T&C, Privacy Policy) | Template from a Bulgarian tech lawyer or EU-compliant template service | €200–400 |
| Brand design (logo, colours) | Freelance designer (Upwork/Freelancer.bg) for logo, app icon, basic brand guide | €150–400 |
| Total one-time costs |  | ~€1,100–1,900 |

## 4.2 Monthly Recurring Infrastructure Costs

These are the baseline costs to keep the platform running with zero revenue. Figures assume the Azure West Europe (Netherlands) region, which has low latency to Bulgaria.

| Service | Tier / Config | Monthly Cost | Notes |
| --- | --- | --- | --- |
| Azure App Service | B2 Basic (2 cores, 3.5 GB RAM) | ~€22/month | Runs Django. Scale to S1 Standard when needed. |
| Azure PostgreSQL Flexible | Burstable B1ms (1 vCore, 2 GB RAM, 32 GB storage) | ~€15/month | Adequate for 0–5,000 users. Upgrade to B2ms at scale. |
| Azure Blob Storage | 10 GB for photos/files + transaction costs | ~€2/month | Profile photos, property images, completion photos. |
| Azure Redis Cache (optional) | C0 Basic (250 MB) for session caching | ~€14/month | Can defer to Phase 2 — use DB-backed sessions initially. |
| Domain hosting | .bg + .app domains (annualised monthly) | ~€3/month |  |
| Firebase Cloud Messaging | Push notifications — free tier | €0 | Free for unlimited push notifications. |
| Twilio SMS | ~500 SMS/month @ €0.008 each (Bulgaria rate) | ~€4/month | OTP verification + critical alerts only. Scale with users. |
| Expo EAS Build | Free tier: 30 builds/month — sufficient for development phase | €0 (Phase 1) | Upgrade to €29/month Production plan when releasing updates frequently. |
| Email (transactional) | SendGrid free tier: 100 emails/day — sufficient for Phase 1 | €0 | Job notifications, confirmations, account approval emails. |
| Backups | Azure automated PostgreSQL backups (7-day retention) | €0 (included) |  |
| Total infra (without Redis) | Lean setup for 0-launch | ~€46/month |  |
| Total infra (with Redis) | Recommended from launch | ~€60/month |  |

Azure Cost Optimisation Tip Start with Azure Container Apps instead of App Service for the Django backend. Container Apps scales to zero when there is no traffic, dropping the compute cost to near zero during off-peak hours. For Phase 1 with low traffic, Container Apps could reduce the monthly compute cost to under €10 vs €22 for App Service. Switch to App Service Standard when you need always-on performance for Phase 2.

## 4.3 Advertising Costs — Phase 1 Budget

The following advertising spend assumes a 6-month Phase 1 campaign in Sofia, Plovdiv, and Varna. Costs are based on Bulgarian market CPC rates (Facebook €0.10–0.35/click; Google €0.15–0.50/click).

| Channel | Monthly Budget | Expected Output |
| --- | --- | --- |
| Facebook / Instagram Ads (host targeting) | €200/month | ~600–2,000 landing page clicks; est. 30–100 host registrations @ 5% conversion |
| Facebook / Instagram Ads (cleaner targeting) | €100/month | ~300–1,000 clicks; est. 30–60 cleaner registrations @ 6% conversion |
| Google Search Ads | €150/month | ~300–1,000 high-intent clicks; est. 20–50 registrations @ 5% conversion |
| Community outreach (Facebook groups, direct) | €0 (time only) | High-quality, pre-warmed signups; est. 20–40 registrations/month |
| Total monthly ad spend | €450/month | Est. 100–210 combined registrations/month |
| 6-month total ad spend | €2,700 | Est. 600–1,260 total registrations across Phase 1 |

## 4.4 Accounting & Administration

| Item | Monthly Cost |
| --- | --- |
| Bulgarian accountant (mandatory) | €130–180/month |
| Virtual office address (if needed) | €15–25/month |
| Bank account maintenance (e.g. Revolut Business, DSK, OBB) | €0–10/month |
| Total admin | ~€145–215/month |

## 4.5 Total Phase 1 Monthly Burn Rate (Zero Revenue)

| Cost Category | Monthly Cost (EUR) |
| --- | --- |
| Infrastructure (Azure + SMS + domains) | ~€60 |
| Advertising | ~€450 |
| Accounting & admin | ~€160 |
| Apple developer account (annualised) | ~€8 |
| Contingency (10%) | ~€68 |
| TOTAL MONTHLY BURN | ~€746/month |
| 6-month Phase 1 total (operational, excl. setup) | ~€4,476 |
| Plus one-time setup costs | ~€1,500 |
| TOTAL PHASE 1 BUDGET REQUIRED | ~€5,976 (~€6,000) |

Budget Summary To run Phase 1 for 6 months at zero revenue, you need approximately €6,000 in total. This includes company registration, legal documents, brand design, 6 months of hosting, 6 months of advertising, and 6 months of accounting. This is a very lean budget — cut advertising to €200/month if funds are tight, compensate with community outreach, and the 6-month budget drops to ~€3,500.

## 4.6 Financial Forecast — Path to Break-Even

The following model projects revenue and costs from Month 7, when the Host Pro subscription launches, through Month 24. Assumptions are conservative.

### Revenue Model Assumptions

- Host Pro subscription: €6/property/month (billed monthly); average host has 3 properties = €18/host/month

- Subscription conversion rate: 15% of active hosts upgrade to Pro by Month 12

- Marketplace commission (from Month 12): 8% on matched jobs; average job value €40; average 2 jobs/host/month

- Active host growth: 50 hosts at Month 6, growing to 300 by Month 18, 600 by Month 24

| Metric | Month 6 | Month 12 | Month 24 |
| --- | --- | --- | --- |
| Active hosts | 50 | 150 | 600 |
| Pro subscribers (15% conversion) | 0 (free phase) | 23 | 90 |
| Subscription MRR | €0 | ~€414 | ~€1,620 |
| Completed jobs/month (2/host) | 0 | 300 | 1,200 |
| Commission revenue (8% of €40/job) | €0 | ~€960 (from Month 12) | ~€3,840 |
| Total monthly revenue | €0 | ~€1,374 | ~€5,460 |
| Monthly costs (scaling infra) | ~€746 | ~€900 | ~€1,400 |
| Monthly profit / (loss) | (€746) | +€474 | +€4,060 |

Break-Even Point On this model, the business reaches break-even around Month 11–12, once subscription revenue from ~20 Pro hosts plus early commission income covers the ~€900/month operating cost. By Month 24, with 600 active hosts and 90 Pro subscribers, monthly profit approaches €4,000 — representing a healthy, self-funding business without external investment. These are conservative projections; a stronger initial marketing push or higher job frequency could accelerate this by 2–3 months.

## 4.7 Additional Paid Services to Budget For

As the product grows, these services will incur costs that should be planned in advance:

| Service | Cost Estimate |
| --- | --- |
| Stripe Connect (when payments go live in v2) | 1.4% + €0.25 per domestic transaction; no monthly fee |
| Twilio SMS scale-up (500 → 5,000 SMS/month) | ~€40/month at €0.008/SMS |
| Azure scale-up (App Service Standard S1) | ~€55/month (from ~€22 Basic) when traffic justifies |
| SendGrid paid plan (>100 emails/day) | €15–20/month (Essentials plan) when email volume grows |
| Expo EAS Production plan (frequent app updates) | €29/month when releasing updates more than 30x/month |
| Azure CDN (for faster image delivery nationally) | ~€5–10/month at low volume |
| Sentry error monitoring (recommended from Day 1) | Free tier sufficient for Phase 1; €26/month Team plan later |
| Play Store / App Store commission on subscriptions | 15% of subscription revenue on both stores (small business programme) |

# 5. Consolidated Next Steps Checklist

A prioritised action list to move from planning to launch. Items marked CRITICAL must be completed before accepting users.

| Priority | Action | Timeline |
| --- | --- | --- |
| CRITICAL | Register EOOD via a Bulgarian agent (bulgarianlegal.com or similar) | Week 1–2 |
| CRITICAL | Register chisto.bg and chisto.app domains | Week 1 |
| CRITICAL | Obtain legal T&C, Privacy Policy, and Cookie Policy documents | Week 2–3 |
| HIGH | Open business bank account (Revolut Business is fastest for tech founders) | Week 2–3 |
| HIGH | Confirm Django project structure and add Django REST Framework | Week 1–2 |
| HIGH | Set up Azure resources: App Service + PostgreSQL + Blob Storage | Week 2–3 |
| HIGH | Deploy Django to Azure and confirm staging environment works | Week 3–4 |
| HIGH | Register Apple Developer Account ($99) and Google Play ($25) | Week 2 |
| HIGH | Commission logo and app icon from a designer | Week 2–4 |
| MEDIUM | Set up Expo + React Native project scaffolding and link to Django API | Week 4–6 |
| MEDIUM | Recruit 10–15 verified cleaners in Sofia before any host marketing | Week 4–8 |
| MEDIUM | Set up Facebook Ads Manager and first host-targeting campaign | Week 6–8 |
| MEDIUM | Join Bulgarian STR host Facebook groups and begin community presence | Week 2 (immediately) |
| LOW | Set up Sentry error monitoring on Django and React Native | Week 4 |
| LOW | Configure Twilio for SMS OTP and job alerts | Week 4–5 |
| LOW | Plan Stripe Connect integration for v2 (architecture only, not build) | Month 3–4 |

End of Action Plan — Chisto / CleanConnect Bulgaria — May 2026