HOST CLEANER MARKETPLACE

Technical Audit & Deployment Readiness Report

Security · Mobile UX · Test Coverage · DDoS-Resilient Hosting

Stack:  Django 6 / DRF  +  Next.js 15 / React 19 (TypeScript)

Scope:  Backend & frontend source, markdown specs, agent skills, test suites

Date:  7 July 2026

Prepared by:  Principal Full-Stack Engineer & Infrastructure Architect

CONFIDENTIAL — Internal engineering document

# Contents

Contents	2

1. Executive Summary	3

Status at a glance	3

2. Security & Vulnerability Matrix	4

Positive confirmations (no action needed)	4

3. Production Deployment & DDoS Blueprint	6

Recommended model: single-provider, single-origin behind Cloudflare	6

Hiding the Django origin IP (the key requirement)	6

Cloudflare WAF / DDoS configuration	6

4. UI Mobile & Test Gap List	7

Mobile layout — verify / correct	7

Code cleanliness	7

Missing test files	7

5. Agent Action Plan	8

Phase 1 — Close the vulnerability (do first)	8

Phase 2 — Rate limiting (application-layer DDoS, S2)	8

Phase 3 — Hardening (S3, S4, S6)	8

Phase 4 — Deployment infrastructure	8

Phase 5 — Test coverage	8

# 1. Executive Summary

Overall posture: solid fundamentals, one genuine vulnerability, and no application-layer DDoS or abuse protection. The codebase is disciplined where projects usually rot. The ORM is used exclusively — there is zero raw SQL anywhere in backend/apps. The frontend has zero dangerouslySetInnerHTML, zero any types under strict: true, zero inline styles, no direct fetch calls bypassing apiFetch, and no .env files committed to git. The validate_production_settings() guard refuses to boot production with DEBUG=True or the development secret key — a genuinely good pattern.

The three material gaps that must be addressed before a public deployment:

- Server-Side Request Forgery (SSRF) in the ICS URL fetcher — the only high-severity finding. It fetches arbitrary user-supplied URLs server-side with no host allowlist, so an attacker can reach internal services such as cloud metadata endpoints or localhost.

- No rate limiting anywhere — neither DRF throttles nor Next.js middleware. Login, signup email-code, and the SSRF endpoint are all unauthenticated and unthrottled. This is the primary application-layer DDoS and brute-force exposure.

- No security headers or HSTS — SecurityMiddleware is installed but HSTS, SSL redirect, and Content-Security-Policy are all unset.

## Status at a glance

| Area | Rating | Summary |
| --- | --- | --- |
| SQL injection | Clean | No raw SQL, .raw(), .extra() or cursor use in app code. |
| XSS / type safety | Clean | No dangerouslySetInnerHTML; strict TS with zero any. |
| Secrets hygiene | Clean | Only .env.example tracked; Sentry redacts auth headers. |
| Vulnerabilities | 1 High | SSRF in ICS URL fetcher (S1). |
| Rate limiting | Missing | No throttles on any endpoint (S2). |
| Security headers | Missing | No HSTS / CSP / SSL redirect (S3). |
| Mobile readiness | Good | 22 media queries; grids collapse. Maps/modals need verification. |
| Backend tests | Strong | 24 modules cover marketplace invariants. |
| Frontend tests | Thin | Only 2 test files; signup + shared components uncovered. |

Bottom line: SSRF (S1) is a hard blocker before any public deploy — it is remotely exploitable by any authenticated user today. The DDoS story is entirely at the edge right now; Cloudflare plus DRF throttles are not optional extras, they are the whole defense. Everything else is standard hardening that can be sequenced after launch.

# 2. Security & Vulnerability Matrix

Severity, exact location and code-level remediation for every local risk. SQL injection was a specific focus of this audit: none was found — the ORM is used throughout with no raw query construction.

| # | Severity | Issue | Location | Remediation |
| --- | --- | --- | --- | --- |
| S1 | HIGH | SSRF — FetchIcsUrlView fetches any user URL server-side with only an http(s):// prefix check. Reaches cloud metadata / internal hosts. | backend/apps/properties/views.py:136 | Resolve hostname; reject private / loopback / link-local ranges; allowlist Airbnb/Booking/Google iCal domains; block redirects to private IPs; cap response.read() size. |
| S2 | HIGH | No rate limiting on any endpoint — login, signup email-code, SSRF fetch and ICS upload are all unauthenticated. Enables brute-force, email-bombing and app-layer DoS. | backend/config/settings.py (no throttle config); frontend/middleware.ts | Add DRF DEFAULT_THROTTLE_CLASSES (Anon/User) + ScopedRateThrottle on login/signup/ICS. Add django-ratelimit for view-level IP limits. |
| S3 | MEDIUM | No security headers / HSTS. SecurityMiddleware present but HSTS, SSL redirect, referrer policy and CSP are unset. | backend/config/settings.py:78 | Production-gated SECURE_HSTS_SECONDS=31536000, SECURE_SSL_REDIRECT, referrer policy, nosniff. Add CSP via django-csp or Next headers(). |
| S4 | MEDIUM | BasicAuthentication enabled globally in DRF. With no rate limiting this allows credential-stuffing over HTTP Basic against every endpoint. | backend/config/settings.py:151 | Remove BasicAuthentication from DEFAULT_AUTHENTICATION_CLASSES; keep session auth only. Re-add per-view only if a machine client needs it. |
| S5 | LOW | ICS upload has no size / content-type cap. ics_file.read() loads the whole upload into memory — memory-exhaustion DoS. | backend/apps/properties/views.py:84 | Set DATA_UPLOAD_MAX_MEMORY_SIZE / FILE_UPLOAD_MAX_MEMORY_SIZE; validate ics_file.size and content type before .read(). |
| S6 | LOW | CORS package installed but not wired. django-cors-headers is a dependency but not in INSTALLED_APPS/MIDDLEWARE. Safe today, latent footgun. | backend/config/settings.py:59 | Remove the unused dependency, or wire it to CORS_ALLOWED_ORIGINS = FRONTEND_TRUSTED_ORIGINS. Never CORS_ALLOW_ALL_ORIGINS. |
| S7 | INFO | SESSION/CSRF_COOKIE_SAMESITE default Lax. Fine same-origin, but split domains in production need SameSite=None; Secure. | backend/config/settings.py:171 | Keep same-site deployment (see Section 3) so Lax stays valid — the more secure choice. |

## Positive confirmations (no action needed)

- SQL injection: none. Zero .raw(), connection.cursor(), .extra() or interpolated queries in backend/apps.

- XSS: none. Zero dangerouslySetInnerHTML, eval or new Function in frontend source.

- Type safety: clean. Zero any / as any in app, lib, components, features; strict mode enforced.

- Secrets: clean. Only .env.example tracked; Sentry before_send redacts auth and cookie headers.

# 3. Production Deployment & DDoS Blueprint

## Recommended model: single-provider, single-origin behind Cloudflare

For a hybrid Next.js + Django stack where the Django origin IP must be hidden, avoid the “Vercel + separate Django host” split. That split exposes the Django origin publicly (Vercel’s serverless functions call it over the internet) and Vercel’s own IPs cannot sit behind your Cloudflare WAF.

Request path:

- Internet → Cloudflare (WAF + CDN, proxied DNS) — the only public entry point. Handles L3–L7 DDoS, rate limiting, Bot Fight Mode and “Under Attack” mode.

- Cloudflare → origin over a Cloudflare Tunnel (cloudflared) — no inbound ports open on the VM.

- On the VM: a Caddy / nginx reverse proxy routes / to Next.js (:3000) and /api and /media to Django + gunicorn (:8000).

- Same box (or managed): Postgres, Redis, Celery worker.

Provider choice: DigitalOcean or Hetzner (single droplet + managed Postgres) is the pragmatic pick for a Bulgarian-market MVP — EU data residency, predictable cost, and it keeps front and back same-origin so the SameSite=Lax cookies and existing Next.js rewrites keep working unchanged. Containerize with the existing docker-compose.yml as a base, splitting dev volumes into a docker-compose.prod.yml.

## Hiding the Django origin IP (the key requirement)

- Cloudflare Tunnel (cloudflared) — strongest option. The VM makes an outbound connection to Cloudflare and serves through it. Close all inbound ports at the firewall (SSH only via a bastion/Tailscale). There is no public listener to hit directly, so bypassing the WAF becomes impossible.

- If not using Tunnel: set Cloudflare DNS to proxied (orange-cloud), then lock the origin firewall to accept traffic only from Cloudflare’s published IP ranges. Enable Authenticated Origin Pulls (mTLS) so the origin rejects any request without Cloudflare’s client cert. Never leak the raw IP via DNS, email headers, or Sentry.

## Cloudflare WAF / DDoS configuration

- L3/L4 volumetric DDoS: automatic and always-on at Cloudflare’s edge — nothing to configure.

- L7 application DDoS: enable WAF Managed Rules (OWASP core) + Rate Limiting Rules — e.g. POST /api/accounts/login/ → 5/min/IP, POST /api/accounts/signup/verify-email-code/ → 5/min/IP, POST /api/properties/fetch-ics-url/ → 10/min/user.

- Bot Fight Mode + a JS challenge on auth routes.

- Keep “Under Attack Mode” as a one-click escalation.

- Defense in depth: Cloudflare is the first line; the DRF throttles (S2) are the second line for anything that attacks through the CDN.

# 4. UI Mobile & Test Gap List

## Mobile layout — verify / correct

The design system is fundamentally responsive: grids collapse to a single column at 620/860/900px breakpoints. This is targeted verification, not a rebuild.

- Leaflet maps (highest risk): OpenJobMap.tsx (528 lines), DistrictMapSelector.tsx (467), PropertyLocationPicker.tsx (395) — touch gestures, popup overflow, fixed heights causing horizontal scroll. Test at 375px.

- ICS import modal: .host-modal / --wide is min(600px,100%) with max-height calc(100vh-40px); verify the two-step event checklist scrolls cleanly at 375px.

- Connections drawer: full-width below 620px (good); verify chat composer + thread don’t cause the page behind to horizontal-scroll.

- CleanerBrowser filters: flex-wrap pill selects; confirm city + district dropdowns stack rather than truncate on narrow screens.

- The three mega-components: CleanerDashboard (3,131 lines), HostDashboard (2,838), SignupPage (1,661) — calendar thumbnail grids and appdash cards are the truncation/overlap candidates; sweep each tab at mobile width.

## Code cleanliness

- Extract the three 1,600–3,100-line components. They violate the project’s own component-extraction convention and are the main technical-debt vector; CleanerDashboard and HostDashboard share tab/calendar/appdash logic that should be lifted into shared hooks.

- Styling is consistent: plain CSS + design tokens throughout — no Tailwind/CSS-module fragmentation found. No cleanup needed there.

## Missing test files

- SignupPage.tsx — the flagship in-progress flow (email-code verification, role selection, multi-step wizard) has zero tests. Highest-priority gap.

- lib/api.ts (apiFetch) — the CSRF/FormData-safe wrapper every call depends on; untested.

- Shared components with zero tests: Connections, NotificationBell, ReviewModal, JobOfferModal, CleanerBrowser, CleanerProfileModal, AppdashGrid, and all three map components.

- Backend blind spots: apps/calendars (ICS conflict view) and the properties ICS import/SSRF path have no dedicated test module — and given S1/S5, this is exactly where security regression tests belong.

# 5. Agent Action Plan

A sequential roadmap that AI agents or developers can follow. Phase 1 is a hard gate before any public deploy.

## Phase 1 — Close the vulnerability (do first)

- Fix SSRF (S1) in properties/views.py: add _validate_ics_url() that resolves the host, rejects private/loopback/link-local/metadata IPs, allowlists calendar domains, disables redirects to private IPs, and caps response.read() size. Add tests/test_ics_import.py with SSRF regression cases.

- Cap ICS upload (S5): set DATA_UPLOAD_MAX_MEMORY_SIZE / FILE_UPLOAD_MAX_MEMORY_SIZE; validate ics_file.size and content type before .read().

## Phase 2 — Rate limiting (application-layer DDoS, S2)

- Add DRF throttling: DEFAULT_THROTTLE_CLASSES (Anon/User) with sane DEFAULT_THROTTLE_RATES. Requires a cache backend — add Redis via RedisCache (Redis is already in the stack).

- Scope tight limits with ScopedRateThrottle on login, signup email-code request/verify, and both ICS endpoints.

- Optionally add django-ratelimit for IP-based decorators as belt-and-suspenders.

## Phase 3 — Hardening (S3, S4, S6)

- Remove BasicAuthentication from the DRF default auth classes (S4).

- Add production-gated security headers (HSTS, SSL redirect, referrer policy, nosniff) beside validate_production_settings() (S3).

- Resolve CORS (S6): remove django-cors-headers or wire it explicitly to FRONTEND_TRUSTED_ORIGINS.

- Add a CSP header via Next.js headers() (note: MapLibre/Leaflet need img-src for tile servers).

## Phase 4 — Deployment infrastructure

- Add docker-compose.prod.yml (gunicorn workers, no source-mount volumes, DEBUG=False, APP_ENV=production), a Caddy reverse proxy for auto-TLS, and cloudflared tunnel config.

- Configure Cloudflare: proxied DNS, WAF managed rules, rate-limiting rules on auth/ICS endpoints, Authenticated Origin Pulls, firewall locked to Cloudflare IPs (or fully closed with Tunnel).

## Phase 5 — Test coverage

- Add frontend tests: SignupPage, apiFetch (mock CSRF + FormData), and the map/modal components.

- Add backend tests: apps/calendars and properties ICS modules (folds in the Phase 1 regression tests).

- Gate every deploy: python manage.py test + npm run typecheck && lint && test.